# Project Planning & Management Document

### 1. Project Overview

- Harry Potter Experience

- Zalak and Punya

- To recreate the Hogwarts Experience and bring it to life using ODT learnings

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Zalak | Mostly physical work such as building the models, entire documentation, yt video, designing the quiz for the quiz coding, some coding, circuit building | Making the entire Sorting Hat from scratch – base construction, building the shape, structural support, the face, painting, etc Making all 3 acrylic glass display boxes from scratch – measuring, cutting, sharpening, sticking, testing, etc Making the entire model room set-up from scratch – the furniture, floor and walls, painting, setup, threads and roof, etc Initialization Codes Neopixel Code Designing the Personality Quiz for the Sorting Hat Circuit Building Making the final team presentation Documentation of the entire project Creating and uploading the YT video Circuit Diagrams (Initial) |
| Punya | Designing the Wands digitally, most of the other coding work, circuit building | Designing the digital Wands for the 3D Prints Most of the other coding work Circuit Building + Component Testing Circuit Diagrams (Final) |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize the Concept | Final Concept | Done |
| Week 1 | List components required, design the circuit and parts | Getting the components and base structures of the project | Done |
| Week 2 | Progressing with the structures + Component Testing | Working components + almost finished structures of the project | Done |
| Week 3 | Finishing up the final structures + Sourcing more components + Starting the room model + Personality Quiz Design | Getting replacement components for the ones that broke + The room model somewhat done + Quiz design | Done |
| Week 4 | Entire Coding + Final room model + Circuit Building | Entire Code + Final Room model + Built Circuit | Mostly Done |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 1-2

- Planned Tasks: Written above

- Completed Tasks: Written above

- Challenges Faced: Sourcing Components and designing the circuits to build the structures accordingly

- Solutions: Bought components and designed the circuits, built the structures next

- Next Steps: Week 3 + 4 work

NEXT WEEK

Week 3-4

- Planned Tasks: Written above

- Completed Tasks: Written above

- Challenges Faced: Finishing the models in time + Designing the quiz and understanding how to create and code for the point system + Components failing (Our power module) + Running out of GPIO Pins while circuit building

- Solutions: Streamline the model building process + Figured out the point system and questions as well as the code for it + Bought new components again and redesigned the circuits a bit

- Next Steps: Putting it all together for the final presentation

👉 Encourage honesty here—failures are important learning